FARM MANAGEMENT SYSTEM

4. PROJECT PLANNING PHASE

# 4.1 Planning Overview

The project is planned using a product backlog, user stories, story points, priorities and sprint tracking. Development activities are grouped so that data modeling, automation, security, reporting and dashboard work can be completed in an organized sequence.

# 4.2 Product Backlog

| Sprint | Area | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint-1 | Developer Setup | USN-1: Create and configure Salesforce developer account. | 3 | High |
| Sprint-2a | Data Modeling | USN-2: Create Farm, Crop, Farmer and Buyer custom objects and relationships. | 5 | High |
| Sprint-2 | Data Modeling | USN-3: Set up tabs and Farm Management System Lightning App. | 5 | High |
| Sprint-3 | Automation | USN-4: Create validation rules for farm/crop dates, quantities and mandatory fields. | 3 | High |
| Sprint-3 | Automation | USN-5: Configure automated flows for crop updates and buyer notifications. | 3 | High |
| Sprint-4 | Security | USN-6: Configure role-based access control using profiles, roles and sharing rules. | 5 | High |
| Sprint-5 | Reports | USN-7: Create crop yield, sales and buyer transaction reports. | 4 | High |
| Sprint-6 | Dashboards | USN-8: Create crop productivity and sales trend dashboards. | 4 | Medium |

# 4.3 Sprint Tracker

| Sprint | Start Date | End Date | Duration | Planned Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | 24 Oct 2022 | 29 Oct 2022 | 6 days | 20 |
| Sprint-2 | 31 Oct 2022 | 05 Nov 2022 | 6 days | 20 |
| Sprint-3 | 07 Nov 2022 | 12 Nov 2022 | 6 days | 20 |
| Sprint-4 | 14 Nov 2022 | 19 Nov 2022 | 6 days | 20 |

# 4.4 Planning Sequence

- Set up the Salesforce development environment.

- Design and create custom objects and relationships.

- Create the Lightning application and navigation tabs.

- Implement validation and automation requirements.

- Configure security, profiles, roles and sharing rules.

- Develop reports and dashboards.

- Test the system and document the implementation.

- Prepare the final project demonstration.

# 4.5 Project Deliverables

- Configured Salesforce application.

- Custom object and field configuration.

- Relationships and validation rules.

- Security and sharing configuration.

- Reports and dashboards.

- Testing evidence and project documentation.

- Final project demonstration.